## Slide 1
INTERNATIONAL LECTURE SERIES · COMPUTER SCIENCE
Software Process Models
& the Software Development Life Cycle
From Waterfall discipline to Agile, DevOps, and AI-assisted engineering
LEARNING OUTCOMES
Explain core SDLC phases and their purpose
Compare Waterfall, Iterative, Spiral, and Agile models
Connect DevOps and CI/CD to continuous delivery
Assess the role of AI across the lifecycle
Apply process thinking to a real case study
Instructor Name · Software Engineering Department · 2026
Notes: Welcome students and introduce the course scope: how software teams organize work from idea to retirement. Emphasize that process choice is an engineering decision with real cost and quality consequences, not bureaucracy. Preview the roadmap: classic models first, then Agile and DevOps, then AI-assisted development and future trends. Close with the five learning outcomes so students know what they should be able to do by the end of the lecture.

## Slide 2
MOTIVATION
Why Software Projects Fail
Poor requirements gathering causes most failures
Scope creep and unclear goals delay delivery
Weak process discipline increases cost and risk
Late testing lets critical defects reach users
Structured process models exist to reduce these risks
Requirements
Scope Control
Verification
CASE IN POINT
Knight Capital
$440M
lost in 45 minutes after an untested deployment process released flawed trading code.
Other well-known cases: Healthcare.gov (2013) and the Denver Airport baggage system.
SOFTWARE PROCESS MODELS & SDLC
2
Notes: Ask students to recall a software failure they have heard about before revealing examples. Explain that most failures trace back to process gaps: unclear requirements, uncontrolled scope, or skipped verification, not just bad coding. The Knight Capital incident is especially useful because it shows a deployment-process failure, foreshadowing the DevOps discussion later. Transition by asking: what exactly do we mean by a "software process"?

## Slide 3
FOUNDATIONS
What is a Software Process?
A structured set of activities that transforms a user need into a working software product.
Purpose
Defines who does what, when, and in what order.
Stakeholders
Developers, testers, users, managers, and clients.
Deliverables
Requirements docs, source code, and test reports.
Value
Manages complexity and helps ensure quality.
SOFTWARE PROCESS MODELS & SDLC
3
Notes: A software process is broader than "writing code" - it is the organizational recipe a team follows. Walk through the four cards: purpose, stakeholders, deliverables, and value. Emphasize that every process model we discuss today is really just a different way of arranging these same building blocks. This sets up the SDLC as the most common way to describe that recipe.

## Slide 4
FOUNDATIONS
Understanding the SDLC
A systematic framework guiding software from idea to retirement
Goal: deliver quality software on time and within budget
Benefits: predictability, better planning, and risk control
Provides a shared vocabulary across engineering teams
Forms the foundation for every model discussed today
Predictability
Better Planning
Risk Control
Idea
Develop &
Operate
Retire
The SDLC treats software as a continuous loop, not a one-time delivery.
SOFTWARE PROCESS MODELS & SDLC
4
Notes: The SDLC is the master framework that every process model implements differently. Highlight that its real benefit is predictability: teams can plan budgets, staffing, and timelines because the phases are known in advance. Point out the mini diagram showing that software is never really "finished" - operation feeds back into new ideas. Next, we will see the full phase breakdown.

## Slide 5
FOUNDATIONS
The SDLC Phases
1
Planning
2
Requirements
3
Design
4
Development
5
Testing
6
Deployment
7
Maintenance
Maintenance feeds insights back into future Planning
Seven interconnected phases, not strictly linear
Every process model reorganizes these same phases
Overlap and repetition across phases are common
SOFTWARE PROCESS MODELS & SDLC
5
Notes: Walk left to right across the seven boxes and give a one-sentence description of each phase. Stress that this sequence is a conceptual map, not a mandate - Agile and DevOps will rearrange, overlap, and repeat these same phases rather than replace them. The dashed feedback arrow shows that maintenance is not the end of the story; it generates the next round of planning.

## Slide 6
CLASSIC PROCESS MODELS
The Waterfall Model
Requirements
System Design
Implementation
Verification
Maintenance
Sequential phases completed one after another
Strength: clear structure and thorough documentation
Limitation: costly to change after design
Limitation: defects often surface late in testing
Best fit: fixed-scope, regulatory-compliance projects
SOFTWARE PROCESS MODELS & SDLC
6
Notes: Waterfall is the original SDLC model: each phase must be completed and signed off before the next begins. Its discipline produces strong documentation, which is why it is still used in regulated industries such as aerospace, medical devices, and government contracts. Its weakness is rigidity - because requirements are frozen early, expensive rework happens if the customer's needs change. Ask students to name a project type where this trade-off makes sense.

## Slide 7
CLASSIC PROCESS MODELS
Iterative & Incremental Models
Software built in small, repeated cycles
Each iteration adds working, testable functionality
Enables early feedback and course correction
Reduces risk compared to one large release
Example: Microsoft Office’s phased feature rollouts
Iteration 1
Iteration 2
Iteration 3
Repeat with customer feedback each cycle
Functionality grows with every iteration
SOFTWARE PROCESS MODELS & SDLC
7
Notes: Iterative and incremental development breaks the project into smaller cycles, each producing a working slice of the system. Unlike Waterfall, teams get real feedback after each cycle instead of waiting until the very end. This is the conceptual bridge to Agile - Agile is essentially iterative development with additional values and practices layered on top, which we will see in a few slides.

## Slide 8
CLASSIC PROCESS MODELS
The Spiral Model
RISK
Determine
Objectives
Identify &
Resolve Risks
Develop &
Test
Plan Next
Iteration
Each loop repeats all four activities, producing a more refined system.
Combines iterative development with risk analysis
Each loop plans, analyzes risk, builds, and reviews
Best suited for large, high-risk systems
Example: enterprise banking and aerospace software
Risk assessment repeats on every single cycle
SOFTWARE PROCESS MODELS & SDLC
8
Notes: The Spiral Model adds a formal risk-analysis step to iterative development, making it well suited for large, high-stakes systems where an undetected risk could be very costly. Each loop around the spiral repeats the same four activities but produces a progressively more complete and validated version of the system. It is less common today outside large enterprise and safety-critical domains, but the underlying idea - continuously reassessing risk - lives on inside modern Agile and DevOps practices.

## Slide 9
MODERN PROCESS MODELS
Agile Development
The Agile Manifesto values the item on the right more than the item on the left:
Processes and tools
over
Individuals and interactions
Comprehensive documentation
over
Working software
Contract negotiation
over
Customer collaboration
Following a plan
over
Responding to change
Delivers value in short, frequent releases — often weekly or daily.
SOFTWARE PROCESS MODELS & SDLC
9
Notes: Agile is not a single method but a set of shared values published in the 2001 Agile Manifesto. Walk through each "over" pairing and clarify that the item on the left is not discarded, it is simply valued less than the item on the right when trade-offs must be made. Emphasize adaptability: Agile teams expect requirements to change and build short feedback loops - via frequent releases - to respond quickly. Scrum, which we cover next, is the most widely used way to put these values into practice.

## Slide 10
MODERN PROCESS MODELS
The Scrum Framework
Roles: Product Owner, Scrum Master, Development Team
Artifacts: Product Backlog, Sprint Backlog, Increment
Sprint length is typically one to four weeks
Built on inspect, adapt, and transparency
Used by Spotify, Amazon, and Microsoft teams
SPRINT
1–4 wks
Sprint
Planning
Daily
Scrum
Sprint
Review
Retro-
spective
SOFTWARE PROCESS MODELS & SDLC
10
Notes: Scrum is the most widely adopted Agile framework. Each sprint is a fixed time box, usually two to four weeks, that begins with planning, includes a short daily sync, and ends with a review and a retrospective. Point out that Scrum defines only roles, events, and artifacts - it deliberately leaves engineering practices like testing or deployment technique open, which is why teams often pair Scrum with DevOps, our next topic.

## Slide 11
MODERN PROCESS MODELS
DevOps and CI/CD
CI / CD
Plan
Code
Build
Test
Release
Deploy
Operate
Monitor
DEV
OPS
Unifies development and operations culture
Automation replaces manual build and release steps
Continuous Integration: merge and test code frequently
Continuous Delivery: deploy reliably at any time
Example: Netflix deploys thousands of times daily
SOFTWARE PROCESS MODELS & SDLC
11
Notes: DevOps extends Agile thinking past coding into the full operational lifecycle: planning, building, testing, releasing, deploying, and monitoring form one continuous loop rather than separate silos owned by different teams. Automation and CI/CD pipelines are what make this loop practical at scale - Netflix’s ability to deploy thousands of times a day is only possible because verification and release are automated, not manual. This is also where the Knight Capital failure from slide two connects: better deployment automation could have prevented it.

## Slide 12
SYNTHESIS
Process Model Comparison
Model | Flexibility | Risk Handling | Speed | Customer Involvement
Waterfall | Low | Low | Slow | Minimal
Iterative | Medium | Medium | Medium | Moderate
Spiral | Medium | High | Medium | Moderate
Agile | High | Medium | Fast | High
DevOps | High | Medium–High | Very Fast | Continuous
Flexibility and speed generally rise as feedback loops shorten; DevOps sustains both by automating verification.
SOFTWARE PROCESS MODELS & SDLC
12
Notes: Use this table as a synthesis checkpoint before moving into AI. No single model wins on every dimension - Waterfall trades speed for predictability, Agile trades some risk control for adaptability, and DevOps pushes speed further by automating what used to be manual checks. Ask students which column matters most for a hospital records system versus a mobile game, to reinforce that model choice depends on context.

## Slide 13
THE AI ERA
AI in Software Engineering
Coding Assistants
GitHub Copilot and Amazon CodeWhisperer suggest code in real time.
Automated Testing
AI generates and prioritizes test cases automatically.
Documentation
AI drafts technical docs and code comments.
Requirement Analysis
AI clusters and clarifies ambiguous user needs.
Human Oversight
Engineers remain essential for critical decisions.
SOFTWARE PROCESS MODELS & SDLC
13
Notes: AI tools now touch nearly every SDLC phase: requirements, coding, testing, and documentation. Stress that these are assistants, not replacements - the "Human Oversight" card is placed last deliberately, because engineers remain accountable for correctness, security, and design decisions. Ask students which of these five they have already used personally or in coursework.

## Slide 14
LOOKING AHEAD · 2026–2035
Future Trends in Software Engineering
AI-Native
Software Engineering
AI embedded directly into daily workflows.
Agentic AI
Autonomous agents complete multi-step coding tasks.
Platform
Engineering
Internal developer platforms accelerate delivery.
Cloud-Native
Development
Scalable, containerized, serverless architectures.
Green Software
Engineering
Energy-efficient, sustainable code design.
SOFTWARE PROCESS MODELS & SDLC
14
Notes: These five trends will likely define the next decade of practice. AI-native engineering and agentic AI extend today’s coding assistants toward systems that plan and execute multi-step work with supervision. Platform engineering and cloud-native development reflect the industry’s push toward reusable, self-service infrastructure. Green software engineering reflects growing pressure - regulatory and reputational - to reduce the energy footprint of computing at scale.

## Slide 15
APPLY WHAT YOU LEARNED
Case Study & Discussion
Case: A University Academic Information System (student registration & grading platform)
THREE LENSES ON ONE SYSTEM
Waterfall
Fixed scope fits rigid academic regulations
Agile
Adapts to evolving needs each semester
DevOps
Sustains uptime during registration peaks
KEY TAKEAWAYS
No single model fits every project context
Modern engineering blends process, automation, and AI
Match your process to your team’s risk and pace
DISCUSS IN GROUPS
1. Which model fits fixed academic regulations best?
2. How would Agile handle sudden policy changes?
3. Can DevOps sustain uptime during registration peaks?
4. What risks arise from mixing models mid-project?
5. How might AI assist each approach differently?
SOFTWARE PROCESS MODELS & SDLC
15
Notes: Divide students into small groups and give them five to seven minutes on the five questions before a whole-class discussion. There is no single correct answer - the goal is to practice weighing trade-offs the way a technical lead would. Close the lecture by reading the three key takeaways aloud: process choice is contextual, modern practice blends multiple approaches, and AI now augments every model rather than replacing engineering judgment.